Initial Project Planning Template

| Date | 15 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-7879 |
| Project Name | Script-Controlled ACL – Restrict Record Access Based on Field Value |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement | User Story | Task | Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Requirement Analysis | US-1 | Identify access restriction requirement | 2 | High |
| Sprint 1 | Table Configuration | US-2 | Create/configure required field | 2 | High |
| Sprint 1 | User & Roles | US-3 | Configure test users and roles | 2 | High |
| Sprint 2 | ACL | US-4 | Create record ACL | 3 | High |
| Sprint 2 | Script | US-5 | Implement field-value validation | 3 | High |
| Sprint 2 | Security | US-6 | Add authorized-role condition | 2 | Medium |
| Sprint 3 | Testing | US-7 | Test authorized and unauthorized users | 3 | High |
| Sprint 3 | Documentation | US-8 | Prepare project documentation | 2 | Medium |